Silver Line Phase III

Boston, Massachusetts

(November 2004)

The Massachusetts Bay Transportation Authority (MBTA) is proposing to implement Phase III of its Silver Line bus rapid transit (BRT) system in downtown Boston.  The Phase III project is a 1.0-mile tunnel under Tremont and Essex Streets connecting existing (Phase I) Silver Line service operating on Washington Street between Dudley Square and the New England Medical Center (NEMC) with guideway BRT (Phase II) scheduled to open in late 2004 between MBTA’s South Station and the World Trade Center in the South Boston Waterfront area.  In addition to new tunnel construction, the Phase III project would add BRT passenger boarding platforms at three MBTA rail stations (Chinatown, Boylston and the NEMC); implement a turnaround loop under Boylston and Charles Streets to serve both inbound and outbound trips out of the Boylston station; and procure 55 new dual-mode articulated low-floor buses that would operate along the length of the fully constructed Silver Line.  Eight routes are proposed to operate in the Silver Line Phase III tunnel, resulting in peak period service from Boylston station every minute, from Dudley Square every four minutes, and from the Back Bay every 10 minutes.

Planned development in the Waterfront area adjacent to downtown Boston is expected to result in significant growth in travel from the region.  In addition, the opening of the Ted Williams tunnel between the Waterfront and East Boston provides for an alternative crossing from downtown and points south, east, and west to Logan Airport.  By connecting the Silver Line Phase I and II projects, the proposed Phase III project would result in a one-seat ride from as far south as Roxbury and as far west as the Back Bay area to these destinations.  The project is further intended to provide more direct east-west connections between MBTA’s Green, Orange, and Red rapid transit lines (which essentially run north-south through Boston’s Financial District), as well as improved mobility for a largely transit-dependent population in the Chinatown area of downtown Boston.

| Summary Description |  |
| --- | --- |
| Proposed Project: | Bus Rapid Transit |
|  | 1.0 Miles 3 Stations (add platforms at existing stations) |
| Total Capital Cost ($YOE): | $780.5 Million (includes $3.9 million in finance charges) |
| Section 5309 New Starts Share ($YOE): | $468.3 Million (60.0%) |
| Annual Forecast Year Operating Cost: | $10.7 Million |
| Ridership Forecast (2025): | 99,500 Average Weekday Ridership |
|  | 14,500 Daily New Riders |
| Opening Year Ridership Forecast (2011): | # 89,700 Average Weekday Ridership |
| FY 2006 Finance Rating: | # Medium |
| FY 2006 Project Justification Rating: | Medium-High |
| FY 2006 Overall Project Rating: | ### Recommended |

MBTA has made great progress in financial planning for both Silver Line Phase III and its entire system.  Prior to advancing the project into final design, MBTA must ensure that the capital cost estimate is based on a validated construction schedule; that the financial plan adequately addresses all of the agency's needs, including rehabilitation and replacement of existing capital assets and the purchase of additional equipment needed to meet projected ridership throughout the system; and that funding arrangements are in place to build and operate projects identified in the Commonwealth’s Administrative Consent Order.

Project Development History and Current Status

In February 1993, MBTA completed an alternatives analysis/Draft Environmental Impact Statement (EIS) in the South Boston Piers corridor resulting in the selection of a 1.5-mile underground transit tunnel from Boylston Station to the World Trade Center as the locally preferred alternative (LPA).  FTA issued a NEPA Record of Decision on the LPA in May 1994, and executed a Full Funding Grant Agreement on a portion of the LPA from South Station to the World Trade Center later that year.   The Silver Line Phase III project is the remaining part of the 1994 LPA, combined with a continuation of a tunnel under Tremont Street to connect with Washington Street BRT service at the NEMC.  FTA approved the Phase III project into preliminary engineering in July 2002.  Subsequent modifications to the underground alignment resulted in the initiation of a Supplemental Draft EIS in June 2004.  The Supplemental Draft EIS is anticipated to be completed in early 2005, with a NEPA Record of Decision and MBTA request to advance the project into final design expected later in the year.

Significant Changes Since Last Evaluation (November 2003)

MBTA modified the project scope to include relocation of the turnaround loop and Boylston station BRT platforms, and to provide for a new BRT bus route into the Back Bay.  The project’s capital cost estimate has been revised to reflect these changes.  In response to FTA comments, MBTA developed and implemented a new transit systemwide operations and maintenance cost model, and produced and submitted improved travel forecasts.  MBTA also increased the proposed New Starts share of project costs from 50 to 60 percent.

###### Project Justification Rating: Medium-High

The project is rated Medium-High for project justification based on a Medium cost effectiveness rating and a High rating for transit-supportive land use.

Cost Effectiveness Rating: Medium

The Medium rating reflects the good level of travel-time benefits (13,000 weekday hours) generated by the project relative to its annualized costs.  FTA believes that the project cost estimate is current and reliable for this early stage of development, but notes that it is subject to finalization of scope and schedule.  Any changes could impact the project’s cost effectiveness.

| Cost Effectiveness |  |
| --- | --- |
| Cost per Hour of Transportation System User Benefit Incremental Cost per Incremental Trip | New Start vs. Baseline $15.84* $15.31 |

* Indicates that measure is a component of Cost Effectiveness rating.

Implementation of the project would close the physical gap between Phase I and Phase II BRT service and would provide a new east-west connection between several downtown rapid transit stations.  These new connections reduce the need for transfers, reduce in-vehicle travel time, and decrease walk times for many trips destined for, or through, stations along the Phase III alignment, all of which contribute to significant travel-time savings as compared to surface bus operations in the same area.  Specifically, better rapid transit connections to the Financial District and the Waterfront area are each forecast to account for roughly 30 percent of travel-time benefits resulting from Phase III implementation.  One-quarter of benefits are estimated to be generated by transit riders accessing downtown and points south and east from the Green Line, who would substitute a circuitous transfer to the Red Line for a direct Silver Line connection at Boylston Station or along the Back Bay BRT route.

Project costs reflect all tunnel construction and are comparable to estimates of other below-grade New Starts projects.  Healthy contingencies mitigate some risk to the cost estimate, which include an aggressive implementation schedule which may not be achievable.

Transit-Supportive Land Use Rating: High

The High rating is based upon the High ratings assigned to existing land use and transit-supportive plans and policies, and the Medium-High rating assigned to the performance of such policies.

Existing Land Use: High

- The current number of employees within the Phase III corridor is approximately 195,000.  Population density within the corridor is high, with approximately 16,200 persons per square mile.

- Downtown Boston contains major concentrations of office employment, the city’s retail shopping core, most of the city’s major hotels, tourist destinations, major transportation facilities and residential areas.  The South Boston Waterfront features an increasing number of mixed use developments.  Multiple distinct neighborhoods are linked together by Washington Street with a variety of high-density residential and commercial uses.

- Parking supply is limited in the CBD, South Boston, and Waterfront area.  The typical parking rate is $30 per day, which is among the most expensive in the country.

Transit-Supportive Plans and Policies: High

- The Silver Line is located in an established urban environment limited to redevelopment and infill opportunities.  Development in suburban areas and the urban fringe of Boston is limited in many areas by local land conservation policies and a general lack of developable land.

- The Boston Redevelopment Authority (BRA) is working to encourage greater density in commercial and residential development near public transportation. Its Transit Oriented Housing Program assists developers in the creation of high-density housing developments in areas easily accessible to transit.  BRA has adopted prototype standards for transit-oriented development, which will enhance the transit-friendly characteristics of the station and surrounding neighborhoods.

- The city of Boston has deliberately constrained automobile parking over the last 50 years to encourage transit use.  Boston has instituted a freeze on commercial public parking spaces in the central business disctrict, limiting the number of public spaces in the downtown to 35,500.

Performance and Impacts of Policies: Medium-High

- The high transit and walking mode share to downtown provides strong incentives for developers to locate buildings convenient to transit. Recently completed developments within the Silver Line corridor illustrate both the density and pedestrian-orientation of new development.

- In the vicinity of the Phase III project, new development is tightly constrained by the availability of developable sites.  Development proposals are already under BRA review for most of the currently feasible sites within the section.  Of the total 7.44 million square feet of proposed development in the corridor, more than half are located within the downtown section of the Silver Line.

Other Project Justification Criteria

| Mobility Improvements Rating: Medium-High |  |  |
| --- | --- | --- |
| Within ½-mile radius of boarding areas: Existing Employment Projected Employment (2025) Low Income Households (% of total HH) Average Per Station: Employment Low Income Households Transportation System User Benefit Per Project Passenger Mile (Minutes) | 195,000 219,700 2,000 (20%) 65,000* 667* New Start vs. Baseline 11.99* |  |
| Environmental Benefits Rating: High |  |  |
| Criteria Pollutant (Reduction in tons) Carbon Monoxide (CO) Nitrogen Oxide (NOx) Volatile Organic Compounds (VOC) Particulate Matter (PM10) Carbon Dioxide (CO2) Criteria Pollutant Status Carbon Monoxide 1-Hour Ozone (O3) 8-Hour Ozone Annual Energy Savings (million British Thermal Units) | New Start vs. Baseline 77 3 6 N/A 8,982 EPA Designation Maintenance Area* Serious Non-Attainment Area* Moderate Non-Attainment Area* 116,743 |  |
| Operating Efficiencies Rating: Medium |  |  |
| System Operating Cost per Passenger Mile (current year dollars) | Baseline $0.517* | New Start $0.515* |

* Indicates that measure is a component of rating for each criterion.

N/A indicates information was not available for this entry.

# Local Financial Commitment Rating: Medium

The Medium rating for local financial commitment is based on Medium ratings for the New Starts share of project costs and for both the capital and operating finance plans.

Section 5309 New Starts Share of Total Project Costs: 60%

Rating: Medium

MBTA is requesting a 60 percent New Starts share of total project costs, which results in a Medium rating for this measure.

| Locally Proposed Financial Plan |  |  |
| --- | --- | --- |
| Source of Funds | Total Funds ($million) | Percent of Total |
| Federal: Section 5309 New Starts | $468.3 | 60.0% |
| Local: Bond Proceeds | $312.2 | 40.0% |
| Total: | $780.5 | 100.0% |

NOTE:  The financial plan reflected in this table has been developed by the project sponsor and does not reflect a commitment by DOT or FTA.  The sum of figures may differ from total as listed due to rounding.

# Capital Finance Plan Rating: Medium

The capital finance plan is rated Medium, based upon the average of the ratings assigned to each of the subfactors listed below.  The completeness subfactor is rated Medium-High; capital condition and commitment of capital funds are rated Medium; and the capital funding capacity and capital cost estimate and planning assumptions subfactors are rated Medium-Low.

#### Agency Capital Condition: Medium

- MBTA’s capital condition rating reflects an old average age of its bus fleet (12 years), balanced by the agency’s excellent bond ratings, which were issued in July 2004 (Moody’s Aa1 and Standard & Poor’s AAA).

#### Completeness of Capital Plan: Medium-High

- The submission was complete and contained a 20-year cash flow statement, identification of key assumptions, fleet management plans, and more than five years of historical data. However, the plan contained only a limited sensitivity analysis.

#### Commitment of Capital Funds: Medium

- Over 20 percent of non-New Starts funding is committed.  All local funding will be derived from bond proceeds backed by dedicated sales tax revenues and assessments paid by the municipalities served by MBTA.

#### Capital Funding Capacity:  Medium-Low

- The project’s financial plan shows projected cash balances, reserve accounts, and/or access to credit that would allow MBTA to cover cost increases or funding shortfalls equal to approximately 10 percent of project costs.

#### Capital Cost Estimate and Planning Assumptions: Medium-Low

- Some of the revenue growth assumptions included in the capital plan are optimistic compared to historical experience, particularly sales tax revenue growth.

- The capital cost estimate includes a 50 percent contingency, which is fairly conservative.  However, inflationary assumptions used to develop the capital cost estimate appear optimistic.

#### Operating Finance Plan Rating: Medium

The operating finance plan is rated Medium, based upon the average of the ratings of the five subfactors listed below.  The commitment of operating funds subfactor is rated High; completeness is rated Medium-High; operating funding capacity and operating cost estimates and planning assumptions are rated Medium; and operating condition is rated Medium-Low.

#### Agency Operating Condition: Medium-Low

- MBTA’s operating condition is fair, with no recent service reductions.

- MBTA’s current ratio of assets to liabilities as reported in its most recent audited financial statement is only slightly greater than 1.0.

#### Completeness of Operating Plan: Medium-High

### The submission contained all required items except an extensive sensitivity analyses.

#### Commitment of Operating Funds: High

- All operating funding is committed. Operating funding will be derived from existing sources, including sales tax revenues and local assessments.

#### Operating Funding Capacity: Medium

- The project’s financial plan shows projected cash balances, reserve accounts, and/or access to credit of approximately 12 percent of annual operating expenses.

#### Operating Cost Estimates and Planning Assumptions: Medium

- Operating assumptions are generally in line with historical experience and, in some cases, are even more conservative than historical experience.

- Submitted information did not provide sufficient evidence that MBTA will be able to operate the level of service needed to meet future travel demand on the Orange Line.

Map