3.0  DESCRIPTION OF THE PROPOSED ACTION

AND ITS ALTERNATIVES

## INTRODUCTION

The requirements of 22 CFR 216.6 state that the section of the EA providing a Description of the Proposed Action and its Alternatives should:

- “Present the …(the Proposed Action) and its alternatives in comparative form, thereby sharpening the issues and providing a clear basis for choice among the options by the decision-makers.”

- “Explore and evaluate reasonable alternatives and briefly discuss the reasons for eliminating those alternatives which were not included in the detailed study;

- Devote substantial treatment for each alternative considered in detail including the proposed action so that the reviewers may evaluate their comparative merits;

- Include the alternative of no action;

- Identify the Agency’s preferred alternative or alternatives, if more than one exists;

- Include appropriate mitigation measures not already included in the proposed action or alternatives.”

Accordingly, this section of the EA presents the brief description of the Project’s geographic setting, strategic context and implementation framework, with the remainder of the section organized to address the issues identified by 22 CFR 216 item-by-item as follows:

- The Proposed Action (Item 3.1).

- Alternatives Considered (Item 3.2).  These include:

-	The “No Action” Alternative (Item 3.2.1)

- Alternatives Eliminated From Detailed Study (Item 3.2.2);

- Alternatives Considered in Detail (Item 3.2.3); and

- Comparative Analysis (Item 3.2.4)

- Recommended Mitigation Not Included in the Proposed Action (Item 3.3)

Environmental Setting. The Kabul-Kandahar corridor is located in southeastern Afghanistan - a country of 647,500 square kilometers making it slightly smaller than the state Texas and slightly larger than France. The country is landlocked and bounded on the west by Iran, to the south and the east by Pakistan and to the north by Turkmenistan, Uzbekistan and Tajikistan. It also has small border with Peoples’ Republic of China in the far northeast (Exhibit 3.0 A). Its geography is dominated by Hindu Kush Mountains which run northeast to southwest through the central region dividing the northern provinces from the remainder of the country. The southwest is occupied by desert plateau. The lowest point in the country is at Amu Darya at 258 meters above mean sea level (msl). The highest point is at Nowshak 7,485 meters above msl.

The Kabul-Kandahar Road is southeastern arc of what is often described as a ring or circular road around the base of the mountains in the central part of the country. It traverses the relatively flat to rolling corridor linking Kabul, Afghanistan’s capital and largest city in the east-central part of the country, and Kandahar, its second largest city located in the south-central portion – and (using Kabul as the zero kilometer) several intervening small communities including Ghazni (KM 134); Mukur (KM 238); and Qalat (KM 314) (Exhibit 3.0 B). Rehabilitation of the Kabul-Kandahar Road is expected to consist of the repair and in some instances reconstruction of approximately 482 kilometers (including the repair and/or replacement of bridges and drainage structures). The entire length of the road is in extremely poor conditions, but field investigations indicate that the conditions of the road can be characterized in three sections:

- KM 0 to KM 43 - paved, but in extremely poor condition.

- KM 43 to approximately KM 432 – Most of the road between KM 43 KM 482 has “deteriorated to a very rough, potholed gravel and dirt road.  In some cases the potholes are over a meter deep and the size of a car.” Portions of the pavement have survived within this section, however, in the populated areas (Ghazni, Mukur, Qalat and elsewhere).

- KM 432 to KM 482 (Kandahar) – paved, but in extremely poor condition.

Details of the administrative and strategic context and the proposed actions are provided below. Details of the existing conditions in the potentially affected area are provided item-by-item under the headings of the relevant environmental criteria in Section 4.0.

###### EXHIBIT 3.0 A	REGIONAL LOCATION

Strategic Context & Implementation Framework. As described in the foregoing statement of Purpose (Section 2.0), rehabilitation of the Kabul-Kandahar Road is part of the larger REFS Program devised to assist Afghanistan’s economic recovery.  Rehabilitation of the road will occur in a series of construction packages which are not yet fully finalized.  It is anticipated that the construction will be in the range of 40-50 kilometers and that other international organizations may fund certain packages. Initial assessments indicate that the road segment from KM 0 to KM 43 (i.e., the existing, paved, dual lane section south of Kabul) will require predominantly maintenance activities and constitute a construction package to funded with the assistance of the Japanese Government. The first construction contract to be funded by USAID will address the segment from KM 43 to KM 92. The remainder of the highway will be addressed in a series of construction packages in the 40-50 kilometer range and may also involve funding by organizations in addition to USAID. The entire segment from Kabul to Kandahar is considered to constitute the Project for environmental assessment purposes so that the cumulative impacts of the actions are taken into account.

EXHIBIT 3.0 B	KABUL-KANDAHAR ROAD

Within those portions funded by USAID, rehabilitation and the replacement and/or repair of bridges and drainage structures will be conducted under the supervision of a USAID General Contractor (USAID/GC). Sub-Contractors will be responsible for various portions of the work on a Design-Build basis within the parameters established by the USAID/GC. It is also important to note that arrangements for the work will use the Conditions of Contract following the model established by FIDIC, Federation International Des Ingenieurs Conseils (International Federation of Consulting Engineers). FIDIC is the most widely adopted format for road construction projects and its construction management system is established primarily by three major components:

- FIDIC General Conditions of Contract (GCOC). The contents of the General Conditions of Contract (GCOC) are generally adopted verbatim.

- Conditions of Particular Application (COPA). GCOC are supplemented by Conditions of Particular Application (COPA) to render the contract specifications project-specific. COPA provisions have been drafted for use in the Project.  The COPA environmental provisions are reproduced herewith as Appendix A.

- Technical Specifications. Technical Specifications for the highway will be prepared by the Sub-Contractors following the Design-Build approach adopted for the Project. The Technical Specifications must consistent with the GCOC and COPA.

3.1	THE PROPOSED ACTION

In accordance with the requirements of 22 CFR 216, the Proposed Action is identified as the Agency’s Preferred Alternative. Key aspects of the rehabilitation activities proposed to apply to all portions of the highway included in the Project are anticipated as follows:

- Rehabilitation Activities Confined to Existing ROWs. Recommended maintenance activities are expected to be limited to work within the existing rights-of-way (ROWs), including minor widening, removing deteriorated or otherwise unsatisfactory layers of road structures and replacing them with new materials (aggregate and new pavement), straightening of some tight curves and improvement of drainage structures (as detailed below). Rehabilitation is expected to consist mainly of scarifying, leveling reshaping and compacting the existing roadway as necessary to meet acceptable standards.

- Existing Number of Lanes To Be Maintained.

- Shoulder Widths Not Yet Finalized.  A typical two-lane cross section will consist of a 7.5-meter carriageway plus shoulders. Two shoulder width options are under consideration:

- 1.25-meter shoulders on either side; or

- 2.25-meter shoulders on either side thus providing sufficient area for accommodation of non-motorized traffic (NMT) as well as emergency pull-off area.

- Replacement of Six Major Bridges. The bridges, their locations, lengths and widths are as follows:

- KM 46.1	  7 meters long	8 meters wide

- KM 262.2	18 meters long	8 meters wide

- KM 294.8	12 meters long	8 meters wide

- KM 297.7	32 meters long	8 meters wide

- KM 300.8	40 meters long	8 meters wide

- KM 387	42 meters long	8 meters wide

- Repair of 43 Additional Bridges - totaling 1,357 meters (for an overall total of 1,513 meters) will require rehabilitation.

- Repairs and Replacements Of Culverts – It is estimated that 28 large and medium box culverts will require only minor repairs to the parapet walls.  77 small box culverts will require replacement of some of their headwalls and repairs to others. A large number of pipe culverts (currently estimated as approximately 4,800) ranging in size from 46 cm to over 200 cm, many with head walls missing, will be rehabilitated.

- Bus/Truck Bays and Stops To Be Provided. Sub-Contractors will be required to consult and coordinate with the Ministry of Public Works (MPW) in regard to the necessity and locations of bus bays and stops and truck bays and stops. Acceptable areas shall be agreed upon with MPW staff and the necessary design and construction undertaken to the same engineering standard as used for the highway.

- Actions as Determined Necessary at the Sites of “Mexican Bridges”. Mexican Bridges (also known as “Irish Crossings”) are road sections intentionally depressed to allow floodwaters to overflow the road unimpeded. It is anticipated that 33 sections totaling 9,363 meters will require corrective actions.

- Use of Local Labor. It is anticipated that contract specifications will include provisions to “maximize the use of (locally hired) manual labor to the extent possible… and to use Afghan professional staff to the greatest extent possible and to mentor them, and give them greater management and implementation responsibility…” in accordance with stated REFS objectives.

- Contract Specifications to Ensure Control of Ancillary Construction Activities. Ancillary activities include, for example, the development of base camps, labor camps and asphalt plants necessary for the implementation of the proposed rehabilitation activities.  The environmental portion of the specifications is presented in their entirety in Appendix A.

- Little or No Residential Resettlement. Given the rehabilitation nature of the Project, little or no resettlement and relocation actions are anticipated. Field investigations did not reveal any residential structures subject to impact.

- Compensation of Project-Affected Persons (PAPs). Commercial activities line portions of the road within the village bazaar areas through which it passes and will result in a number of project-affected persons (PAPs). Recommended guidelines for compensation requirements are provided by Appendix B and incorporated by reference in the COPA provisions.

3.2	ALTERNATIVES CONSIDERED

3.2.1	The “No Action” Alternative

The Agency Procedures specifically mandate documented consideration of the “No Action” Alternative. The “No Action” Alternative in this instance is defined as a decision not to undertake the proposed rehabilitation of the Kabul-Kandahar Road through use of USAID funds. In the absence of adequate local funds and/or other international funding sources to undertake the required rehabilitation efforts, the “No Action” Alternative would result in the continued deterioration of the road, bridges and drainage structures along the ROW, thereby severely impeding the economic recovery of the Project Area and the country as a whole. All positive benefits would be foregone. The relatively minor, less than significant environmental impacts (such as noise and short-term air quality impacts due to maintenance activities) and inconveniences (such as traffic diversions) would be avoided in the short-run. In the long-run, however, the steadily declining state of the roadway would severely cripple Afghanistan’s recovery efforts. In light of these considerations, the “No Action” Alternative is deemed to be neither prudent not in the best interest of Afghanistan or those with an interest in, and attempting to assist restoration of, Afghanistan’s well being.

3.2.2	Alternatives Considered & Eliminated From Detailed Study

Alternative approaches to road improvements may be discussed in terms of:

- Site Alternatives. Site alternatives generally include alternative routes, re-alignments, by-passes and similar actions. In this instance, no alternative alignments, by-passes or similar categories of alternatives altering the site of the Proposed Action actions have been determined to warrant consideration.

- Design Alternatives. The circumstances of the Kabul-Kandahar Road are such that it offers few design alternatives with meaningful differences in their environmental implications – with one exception, the widths of shoulders and their safety implications for accommodation of non-motorized traffic (NMT) and emergency pull-off areas.

- Technological Alternatives. All projects conducted as part of the REFS Program are required to “maximize the use of (locally hired) manual labor to the extent possible… and to use Afghan professional staff to the greatest extent possible and to mentor them, and give them greater management and implementation responsibility…” in accordance with stated REFS objectives. Consideration of technologically advanced and capital intensive approaches to road rehabilitation in these circumstances was, therefore, eliminated from detailed consideration.

3.2.3	Alternatives Warranting Consideration In Detail

Of the three categories of alternatives noted above, only one design alternative is considered to warrant consideration in detail from an environmental (Public Health & Safety) perspective. That issue is the provision or lack of shoulders capable of accommodating NMT and emergency pull-off areas.

3.2.4	Comparative Analysis

Incorporation of 2.25-meter shoulders (rather than the currently proposed 1.25 meters) is recommended to provide adequate space for emergency pull-offs and to accommodate non-motorized traffic (NMT). It is recognized that the issue is one with significant budget implications.  It is, nonetheless, identified as a Recommended Mitigation Measure Not Included in the Proposed Action (Item 3.3 below) in accordance with the EA Content and Format provided by 22 CFR 216.

3.3	RECOMMENDED MITIGATION NOT INCLUDED

IN THE PROPOSED ACTION

The assessment indicates that mitigation actions have been incorporated as warranted within the design of the proposed rehabilitation activities and the procedures for implementation, specifically the contract provisions and construction supervision activities as will be documented item-by-item in Section 4.0, with the exceptions of:

- Finalization of shoulder width characteristics. The provision of 2.25-meter shoulders on both sides of the roadway is recommended, particularly in areas of high NMT and pedestrian activity. And

- Adoption of guidelines for compensation of PAPs. Recommended Guidelines are provided by Appendix B.

In addition to these recommendations certain mitigation actions beyond the scope of the Project have been found to warrant consideration to ensure good environmental management once the road becomes operational, however.  These include:

- Traffic Safety Programs. Initiatives in this areas are recommended for consideration as part of REFS Component 2.  The recommendation is further explained hereinafter as part of Section 6.0 (Compliance Procedures and Other Recommendations)

- Enhancement of Roadside Economic Activities. Consideration of market development activities in the vicinity of the Kabul-Kandahar Road is recommended as companion REFS Component 1 activities.

- Coordination with Other Financing Organizations. Rehabilitation of portions of the Kabul-Kandahar Road may be supported by organizations other than USAID, including other bilateral organizations and the multi-lateral development banks. The establishment of a reasonably consistent technical/engineering standards for the rehabilitation activities (e.g., the widths of the shoulders in areas with significant levels of NMT) is highly recommended. A reasonable consistency in procedural standards and requirements is also highly recommended. Other very closely aligned projects such as the World Bank’s Emergency Infrastructure Reconstruction (EIRP) will require Afghanistan’s ministries to establish reporting procedures and will provide the ministries with institutional strengthening mainly to ensure conformance with procedures established by the Bank. Coordination of the technical reporting and procedures expected by the ministries by USAID, the World Bank, the Asian Development Bank and others is highly recommended so that the burden on local organizations to supply essentially the same information in different formats is minimized.

- Coordination of Future Land Use & Transport Plans. The long-term land use and urban development impacts of the Kabul-Kandahar Road Rehabilitation Project could be more significant than the short-term impacts of the construction period and are largely beyond the scope of the Project. REFS Component 2 can assist in the inter-governmental action necessary to monitor land use and urban development impacts and ensure that they are adequately managed in concert with other concerned agencies.

END NOTES – SECTION 3.0

22 CFR 216 – Agency Environmental Procedures, Paragraph 216.6.

Afghanistan Civil Infrastructure Assessment, August 2002, page 411/412.

Draft Scope of Work, Kabul-Kandahar Highway Design and Rehabilitation, Part VII, Item 2.5, page 4.

REFS Contract, page C-2.

REFS Contract, page C-2.